JARVIS

Job Application & Response Via Intelligent System

Complete End-to-End System Plan

| PREPARED FOR DK AI Engineer ¦ OneData Software Solutions | DOCUMENT DATE April 22, 2026 Version 1.0 — Production Plan |
| --- | --- |

| 223+ Applications/Day | 10 Phases Build Plan | 91 Days To Full System | 10-15% Target Conv. Rate |
| --- | --- | --- | --- |

TABLE OF CONTENTS

# 1. Executive Summary

JARVIS (Job Application & Response Via Intelligent System) is a fully automated, AI-powered job application platform built exclusively for DK. It combines browser automation, local and cloud AI models, reinforcement learning, and a warm outreach engine to achieve 223+ applications per day across 15+ job platforms — while continuously improving interview conversion rates through machine learning.

## 1.1 The Problem

The Indian tech job market in 2026 is competitive. Generic applications have a 0.5-1% interview conversion rate. Most candidates apply to 10-20 jobs per day manually with untailored resumes. DK needs a systematic, intelligent, and scalable approach to stand out.

## 1.2 The Solution

| Dimension | Without JARVIS | With JARVIS |
| --- | --- | --- |
| Daily Applications | 10-20 (manual) | 223+ (automated) |
| Resume Tailoring | Generic template | Dynamic rewrite per JD |
| ATS Score | 55-65% | 80-92% |
| Outreach | None | Recruiter + cold email + referral |
| Interview Conversion | 1% | 10-15% (target) |
| Learning | None | Reinforcement learning from outcomes |
| Platform Coverage | 1-2 sites | 15+ platforms |
| Follow-up | Manual / forgotten | Automated 3-touch sequence |

## 1.3 System Name & Identity

JARVIS Just like Iron Man's JARVIS — calm, precise, always 3 steps ahead. JARVIS knows DK completely: his projects, his goals, his strengths, his timeline. Every decision the system makes is grounded in DK's actual experience and career trajectory.

# 2. DK — Complete Profile & Agent Knowledge Base

Phase 0 encodes every fact about DK into the agent's knowledge base. This section defines what the agent knows.

## 2.1 Identity

| Field | Value |
| --- | --- |
| Full Name | DK |
| Current Role | AI Engineer — OneData Software Solutions, Salem, Tamil Nadu |
| Education | M.Tech AI & ML — BITS Pilani WILP (Pursuing) ¦ B.E Computer Science |
| Upcoming | Graduate Engineer Trainee — Tata Technologies (Joining: May 4, 2026) |
| GitHub | dk-ai-mastery (public learning brand) |
| Target Level | Senior AI Systems Engineer by April 2028 |
| Location | Salem, Tamil Nadu (Open to Bangalore / Chennai / Hyderabad / Remote) |

## 2.2 Technical Skills

| Domain | Skills |
| --- | --- |
| AI / ML / LLMs | LLMs, RAG Systems, Agentic AI, Vector Databases, Qdrant, Ollama, Claude API, OpenAI API, MCP (Model Context Protocol), Embedding Models, Semantic Search, Prompt Engineering |
| Backend Engineering | Node.js, TypeScript, Python, REST APIs, PostgreSQL, SQLite, JSONB, Express.js |
| Cloud & DevOps | AWS, Docker, Docker Compose |
| Automation | Playwright, Web Scraping, Browser Automation |
| Frontend | React, HTML/CSS, Chart.js, Next.js |
| IoT / Other | ThingsBoard, BLE Beacon Positioning, Trilateration, Rule Chains |

## 2.3 Key Projects

### Sophia / OneReach — Agentic AI Sales Intelligence Platform

- 7-phase agentic RAG system — Phase 1 (Query Intelligence) and Phase 2 (Agent Planner) complete

- Apollo MCP Server built in Node.js/TypeScript with 3 tools: people search, contact enrichment, company search

- Unified vector storage: Qdrant collection (sophia_knowledge) + PostgreSQL (lead_signals table) as source of truth

- Natural language embedding document composers covering Identity Core and Research pillars

- Sophia Discover pipeline with ICP/intent extraction via Claude Haiku, pre-filter rules, enrichment caching, hook generation via Claude Sonnet

### Indoor BLE Beacon Positioning System

- Real-time indoor positioning using BLE beacons and ThingsBoard rule chains

- Trilateration algorithm implementation for accuracy in multi-beacon environments

## 2.4 Career Targets

| Parameter | Details |
| --- | --- |
| Target Roles | AI Engineer, LLM Engineer, ML Engineer, AI Developer, Backend Engineer, Software Engineer |
| Target Companies | AI startups, Product companies, MNCs — Indian market + Remote |
| Salary Expectation | 8-15 LPA (adjusting to market intelligence from JARVIS) |
| Preferred Locations | Bangalore, Chennai, Hyderabad, Remote |
| Notice Period | Immediate to 30 days |
| Avoid | Pure manual testing, Non-tech roles, Sales-only roles, Bond-based companies |

# 3. System Architecture

## 3.1 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Runtime | Node.js 20 LTS (TypeScript) | Core application language |
| Browser Automation | Playwright + playwright-extra + stealth | All platform agents |
| AI — Local | Ollama (Llama 3.1 8B) | JD scoring, Q&A answering (150x/day, free) |
| AI — Cloud | Kimi API (free tier) / Claude Haiku | Cover letters, vision, company research |
| Database | PostgreSQL (production) + Prisma ORM | All persistent data, source of truth |
| Queue | BullMQ + Redis | Job queues, worker orchestration |
| Scheduler | node-cron | Daily platform schedules |
| Dashboard | Next.js 14 (local) | Real-time monitoring UI |
| Email Parser | Gmail API (OAuth 2.0) | Outcome auto-detection from inbox |
| Anti-Detection | playwright-extra + stealth plugin | Bypass bot detection |
| Logging | Winston + daily-rotate-file | Structured per-agent logs |
| Config Validation | dotenv + Zod | Type-safe environment config |
| Testing | Vitest | Unit and integration tests |
| Containerization | Docker + Docker Compose | Portable production deployment |

## 3.2 Monorepo Structure

| Directory | Contents |
| --- | --- |
| apps/brain/ | Phase 0 — Agent Brain, RL engine, reasoning, feedback system |
| apps/engine/ | Phases 1-3 — Discovery crawlers, scoring pipeline, platform apply agents |
| apps/dashboard/ | Phase 4 — Next.js real-time dashboard |
| apps/direct/ | Phase 5 — ATS agents and AI Vision agent for direct company sites |
| packages/db/ | Prisma schema, migrations, seed scripts |
| packages/shared/ | TypeScript types, utilities, constants |
| packages/ai/ | Ollama client, Kimi client, prompt templates |
| packages/config/ | Zod-validated config schema |
| scripts/ | setup.sh, seed-profile.ts, test-agent.ts |

## 3.3 Daily Application Volume Targets

| Platform | Tier | Type | Daily Target | Status |
| --- | --- | --- | --- | --- |
| Naukri | 1 | Indian Job Board | 50 | Phase 2 |
| LinkedIn | 1 | Professional Network | 40 | Phase 3 |
| Foundit (Monster) | 1 | Indian Job Board | 20 | Phase 3 |
| Indeed India | 1 | Aggregator | 20 | Phase 3 |
| Instahyre | 1 | AI-Matched Hiring | 15 | Phase 3 |
| Wellfound (AngelList) | 2 | Startup Jobs | 10 | Phase 3 |
| Cutshort | 2 | Tech-Focused | 10 | Phase 3 |
| Hirist | 2 | Tech-Only India | 10 | Phase 3 |
| Shine | 2 | Indian Job Board | 10 | Phase 3 |
| Unstop | 2 | Campus + Jobs | 10 | Phase 3 |
| HackerEarth Jobs | 2 | Dev-Focused | 8 | Phase 3 |
| Direct Company Sites | 5 | ATS + Vision Agent | 30 | Phase 5 |
| TOTAL |  |  | 223+/day |  |

# 4. Phase-by-Phase Build Plan

Each phase builds on the previous. The system is designed so applications begin after Phase 2 and scale progressively through to Phase 10.

| P0 | Agent Brain + Reinforcement Learning Engine | 14 Days | May 5, 2026 |
| --- | --- | --- | --- |

### Purpose

Phase 0 is the brain of JARVIS. Before a single application is sent, the agent must have complete knowledge of DK and a learning engine that improves from every outcome. This phase is the most critical — every other phase calls the brain API.

### Components

- Complete Identity Store — identity.json, skills, experience, education, career preferences, writing style, resume variant metadata, target companies list

- Reasoning Engine — Ollama (Llama 3.1 8B) local with DK's full profile injected as system context into every call

- AI Task Suite — JD match scorer (0-100), cover letter generator (200 words, DK's voice), screening Q&A answerer, red flag detector, company fit analyzer

- Answer Bank — 50+ pre-written answers to common screening questions in DK's voice. LLM fallback for unknown questions

- RL Foundation — Tabular Q-learning with epsilon-greedy policy (epsilon: 0.3 decaying to 0.05)

- Q-Table State Space: {score_bucket, platform, role_type, company_size} → action → expected reward

- Reward Signal System: interview_scheduled=+10, recruiter_viewed=+3, application_viewed=+1, no_response_30days=-1, rejected=-2, offer=+20

- Pattern Extractor — learns score thresholds per role/platform, resume variant performance, keyword boost/penalty map, platform quota rebalancing

- Feedback System — manual CLI input + Gmail API parser for auto-detecting application responses from inbox

- Kimi API client — cloud AI for cover letters, company research, vision tasks

### Brain API — Contract (Used by All Phases)

| Method | Input | Output |
| --- | --- | --- |
| brain.scoreJob(jdText) | Full JD text | { score: 0-100, variant: string, reason: string } |
| brain.generateCoverLetter(jd, company) | JD text + company name | 200-word cover letter in DK's voice |
| brain.answerQuestion(question) | Screening question text | Answer string as DK would write |
| brain.detectRedFlags(jd) | JD text | Array of warnings (bond/fake/irrelevant) |
| brain.researchCompany(name) | Company name | Intelligence report with fit score + hooks |
| brain.logOutcome(jobId, outcome) | Job ID + outcome type | Reward computed, Q-table updated |
| brain.decide(job) | Job state object | Action: apply / skip / apply_with_cover_letter |

| P1 | Foundation — Database + Naukri Discovery | 7 Days | May 12, 2026 |
| --- | --- | --- | --- |

### Components

- PostgreSQL database with Prisma ORM — all tables, migrations, seed scripts

- BullMQ + Redis — discovery queue, scoring queue, apply queue with dead-letter queue for failures

- Naukri session management — login via Playwright, cookie save/restore, auto re-login on session expiry

- Naukri discovery crawler — search by keyword x location combos, scrape job cards, fetch full JD text, INSERT with dedup (platform + externalId unique constraint)

- Discovery pipeline — raw jobs → Brain scorer → blacklist check → queue builder (status: QUEUED)

- Winston structured logging — per-agent log files, daily rotation, error rate tracking

- Retry logic — 3x with exponential backoff, persistent failures logged with reason

### Key Database Tables

| Table | Purpose | Key Fields |
| --- | --- | --- |
| jobs | All discovered jobs | platform, externalId (unique), jdText, matchScore, status, resumeVariant |
| applications | Every application sent | jobId, resumeUsed, coverLetter, appliedAt, responseStatus |
| outcomes | RL feedback signals | applicationId, result, reward, source (manual/gmail) |
| q_table | RL Q-learning state | stateKey, action, qValue, updateCount |
| learned_patterns | RL extracted insights | patternType, description, data, confidence |
| keyword_weights | JD keyword boosts/penalties | keyword, weight, sampleCount |
| daily_stats | Per-platform daily counters | date, platform, discovered, applied, failed |
| blacklist | Blocked companies | companyName, reason |
| session_store | Platform cookies | platform, cookies, userAgent, refreshedAt |

| P2 | Naukri Apply Agent — First 50 Applications/Day | 7 Days | May 19, 2026 |
| --- | --- | --- | --- |

### Components

- Naukri apply flow — detect apply type (quick apply vs full form), resume upload with brain-selected variant, submit + log

- Form handler — fills experience, education, notice period, salary expectations from master profile

- Screening question handler — detects all question fields, calls brain.answerQuestion() per question, slow-type simulation

- Anti-detection — playwright-extra stealth, random 8-25 second delays between applications, typing speed simulation, non-headless mode

- Daily limit enforcement — platform config (50/day), auto-stop when limit hit, DailyStat table update

- Error isolation — failed apply → retry once → persistent fail → status: FAILED → logged with screenshot

### Success Criteria

| Metric | Target |
| --- | --- |
| Naukri applications per day | 50 |
| Application success rate | >85% (no errors) |
| Average time per application | 45-90 seconds |
| Session stability | Zero mid-run logouts |
| Dedup accuracy | 100% — no duplicate applications |

| P3 | All Platform Agents — 15 Platforms | 28 Days | Jun 16, 2026 |
| --- | --- | --- | --- |

### Week 5 — Tier 1 Platforms (Days 29-35)

- LinkedIn Agent — Easy Apply filter, multi-step form handler (up to 5 steps), screening questions via Brain, optional cover letter injection, 40/day limit

- Foundit Agent — Quick Apply preference, profile-based apply, 20/day limit

- Indeed India Agent — Type A (Indeed native apply) and Type B (external URL → Phase 5 queue), 20/day limit

- Instahyre Agent — Express Interest flow with Brain-generated 2-3 line note, 15/day limit

### Week 6 — Tier 2 Platforms (Days 36-42)

- Wellfound Agent — startup-specific pitch generator (Brain writes company-aware pitch for 'Why interested?'), 10/day

- Cutshort Agent — 2-line pitch generation, skill-verified profile apply, 10/day

- Hirist Agent — tech-only platform, profile-based quick apply, 10/day

- Shine Agent — resume upload flow, 10/day

- Unstop Agent — opportunity discovery, registration + apply flow, 10/day

- HackerEarth Agent — non-assessment auto-apply, assessment jobs flagged to manual review queue, 8/day

### Week 7 — Tier 3/4 Scrapers (Days 43-49)

- AI Jobs (aijobs.net) — weekly scrape, push to Phase 5 direct apply queue

- Hugging Face Jobs — weekly scrape, LLM/ML focused roles

- We Work Remotely + Remotive — weekly scrape, email-based apply or Phase 5

- Glassdoor — discovery + apply redirect handling, 10/week

- Internshala — discovery + apply, 10/week

### Week 8 — Hardening (Days 50-56)

- Anti-detection full audit — per-platform delay tuning, browser fingerprint review, session rotation strategy

- BullMQ parallel execution optimization — worker concurrency tuning, resource usage profiling

- RL per-platform integration — platform dimension in Q-table, quota auto-rebalance from reward signals

- Full integration test — all platforms running one full day, target 200+ applications

| P4 | Orchestrator + Dashboard + Monitoring | 14 Days | Jun 30, 2026 |
| --- | --- | --- | --- |

### Components

- Master Orchestrator — node-cron master schedule, all agents triggered on timeline, graceful start/stop per platform

- BullMQ Full Pipeline — discovery → scoring → apply queues, dead letter queue for failures, queue health monitoring

- Next.js Dashboard — real-time stats (WebSocket polling), platform breakdown charts, application history table, RL insights panel

- Alert System — account flagged alert, CAPTCHA detected alert, daily target achieved notification, email/local notification

- Manual Review Queue — jobs scored 85+ flagged for DK review, assessment jobs flagged, visible in dashboard

- CAPTCHA Handling — 2Captcha API integration for auto-solve, manual fallback queue for unsolvable CAPTCHAs

- Config Hot-Reload — change platform limits without restart, enable/disable platforms via dashboard toggle

- Health Checks — platform session health (auto re-login), Ollama/Redis/PostgreSQL connection monitoring

- Performance — memory usage audit, Playwright instance pooling, Prisma query optimization

| P5 | Direct Company Website Applications | 21 Days | Jul 21, 2026 |
| --- | --- | --- | --- |

### Why Direct Applications

| Factor | Via Platform | Via Company Website Direct |
| --- | --- | --- |
| Recruiter Perception | Mass applicant pool | Intentional, motivated candidate |
| ATS Priority | Lower (aggregator pool) | Higher (direct pipeline) |
| Competition | Hundreds/thousands | Far fewer direct applicants |
| Customization | Limited by platform | Full control over every field |

### ATS Detection System

80% of companies use one of these ATS platforms. JARVIS detects which ATS is used from the URL pattern and routes to the correct pre-built agent.

| ATS Platform | Detection Signal | Companies | Agent Type |
| --- | --- | --- | --- |
| Workday | myworkdayjobs.com in URL | TCS, Infosys, Wipro, MNCs | Template agent |
| Greenhouse | greenhouse.io in URL | US product companies, startups | Template agent |
| Lever | jobs.lever.co in URL | Mid-size startups | Template agent |
| iCIMS | icims.com in URL | Large enterprises | Template agent |
| SAP SuccessFactors | successfactors.com in URL | Indian enterprises | Template agent |
| Freshteam | freshteam.com in URL | Indian SMBs | Template agent |
| Keka | keka.com/careers in URL | Indian companies | Template agent |
| Custom / Unknown | No recognizable pattern | Product-first companies | AI Vision Agent |

### AI Vision Agent (for Unknown Sites)

- Navigate to apply URL via Playwright

- Screenshot full page

- Send screenshot + DK's profile to Kimi API: 'Here is a job application form. Here is the candidate profile. Return JSON list of { selector, field_type, value_to_fill }'

- Execute form fills using Kimi's returned field map with slow-type simulation

- Take post-fill screenshot — send to Kimi to verify: 'Is this form filled correctly?'

- Find and click submit button (vision-detected)

- Screenshot confirmation page — log result to DB

### Daily Direct Application Target: 30

| Type | Count | Agent |
| --- | --- | --- |
| Known ATS (Workday, Greenhouse, Lever, etc.) | 20 | Template agents |
| Custom career pages | 5 | AI Vision Agent |
| Double-apply (from Phase 1-3 companies, direct) | 5 | Template agents |

# 5. Super Features — Interview Conversion Engine

These features transform JARVIS from a mass-apply tool into a full-funnel career intelligence system. Each feature targets a specific conversion bottleneck.

| P6 | Intelligence Layer | 14 Days | Aug 4, 2026 |
| --- | --- | --- | --- |

### Feature 1: Dynamic Resume Rewriter

Instead of selecting a pre-written resume variant, JARVIS rewrites bullet points to mirror the exact language of each JD. ATS systems score keyword density heavily.

| Resume Type | ATS Match Score |
| --- | --- |
| Generic resume (no tailoring) | 55-65% |
| Pre-selected variant (keyword matching) | 65-75% |
| Dynamically rewritten per JD (this feature) | 80-92% |

How it works: JD text → extract top 10 keywords/phrases → Kimi API rewrites DK's actual bullet points to naturally include those phrases → custom DOCX generated on the fly → used for this specific application → deleted after submission.

### Feature 2: ATS Score Optimizer

Before submitting, JARVIS scores the dynamically rewritten resume against the JD and fixes any remaining gaps. Only submits if ATS score reaches 75+.

- Keyword match score (0-100) with missing keyword identification

- Skills coverage gap analysis — which required skills are absent from resume

- Experience years match, education match, title similarity score

- Auto-adds missing keywords naturally if score below threshold

- Per-application ATS report stored in DB for RL learning

### Feature 3: Job Market Intelligence Engine

Weekly market report so JARVIS adapts to real-time demand shifts:

- Trending skills this week in India (tracked across all platforms, aggregated)

- Top hiring companies (new openings this week per company)

- Salary intelligence — median LPA by role type, company size, location

- Role demand trends — which roles are growing vs declining

- Automatically updates keyword boost map based on trending skills

### Feature 4: Company Deep Research Engine

Before applying to any company, JARVIS builds a full intelligence report:

- Funding stage and investors (Crunchbase data)

- Tech stack from engineering blogs and job postings

- Glassdoor rating and culture signals

- Recent news (last 30 days) — product launches, funding, hiring

- Personalization hooks — 3 specific talking points for cover letter and interview

- DK fit score — how well his profile matches this company's DNA

| P7 | Warm Outreach Engine | 14 Days | Aug 18, 2026 |
| --- | --- | --- | --- |

### Feature 5: Recruiter Radar

Builds a growing database of active recruiters in the Indian AI/ML hiring market. Updated daily from job postings across all platforms.

- Extracts recruiter name, company, LinkedIn URL, roles posted from all job postings

- Cross-references with Hunter.io / Apollo.io (already integrated in Sophia) to find emails

- Tracks: connected status, messaged status, response history

- Goal: 500+ active Indian tech recruiters indexed within 60 days

### Feature 6: LinkedIn Warm Connect Engine

Conversion rate impact: 3-5x higher response rate when recruiter recognizes the applicant's name before seeing the resume.

- Before applying to a job: send LinkedIn connect request to the hiring manager/recruiter

- Brain writes personalized note (references DK's relevant work, not generic 'looking for job')

- After connecting: send InMail 3-line pitch if interview not scheduled within 72 hours

- Daily limit: 20 connect requests (safe zone for LinkedIn limits)

### Feature 7: Cold Email Outreach Engine

Bypasses ATS entirely. Directly emails hiring managers. 5 sentences maximum — specific, never template-sounding.

- Email finder: Hunter.io (25 free/month) + Apollo.io (DK already has access) + pattern guessing with email validator

- Brain generates company-specific email using Company Research hooks

- Subject line A/B tested: 'AI Engineer with RAG experience — quick intro' vs variations

- Volume: 10 cold emails per day to Tier 1 target companies only

- Full tracking: open rate, reply rate, outcome logged in DB

### Feature 8: Referral Hunter

Referrals have 20-40% interview conversion rate vs 1-2% cold. JARVIS automatically detects referral opportunities.

- When a job is scored 80+, JARVIS searches DK's LinkedIn 1st and 2nd degree connections at that company

- Ranks by: connection strength (1st > 2nd), role relevance (engineer > HR), last interaction date

- Flags in dashboard with urgency level and pre-drafted referral request message

- Brain drafts referral request in casual, non-desperate tone

- DK reviews and sends manually (referrals are never auto-sent — human touch required)

| P8 | A/B Testing + Timing Intelligence | 7 Days | Aug 25, 2026 |
| --- | --- | --- | --- |

### Feature 9: Resume A/B Testing

- Alternates between resume variants for same role type, tracks outcome per variant

- Tests: skills-first vs experience-first layout, 1-page vs 2-page, summary paragraph vs no summary

- RL automatically shifts traffic to winning variant (90% winner / 10% exploration)

### Feature 10: Cover Letter A/B Testing

- Style A: Problem-Solution-Fit format | Style B: Story format | Style C: Achievement-led format

- Tracks response rate per style per company type (startup vs enterprise) and role type

### Feature 11: Golden Hour Applier

Research shows applying within 4 hours of posting = 3x higher visibility. JARVIS runs discovery every 2 hours instead of once daily.

- Fresh postings (<4 hours old) with match score 75+ → immediate priority queue → apply within 30 minutes

- Standard queue for older postings — processed in batch during scheduled windows

### Feature 12: Follow-up Automator

| Day | Action | Method |
| --- | --- | --- |
| Day 0 | Application submitted | Automated |
| Day 7 | Follow-up #1 — express continued interest + company hook | Email / InMail |
| Day 14 | Follow-up #2 — short, respectful close | Email / InMail |
| Day 21 | Mark GHOSTED, move on | DB status update |

| P9 | Interview Conversion Suite | 7 Days | Sep 1, 2026 |
| --- | --- | --- | --- |

### Feature 13: Interview Prep Engine

Triggered automatically when outcome = INTERVIEW_SCHEDULED. Generates a complete prep kit:

- Company Brief — what they do, recent news, tech stack, team size, culture, interviewer research

- Likely Questions — technical (role-specific), behavioral (STAR format), company-specific

- STAR Answers — Brain writes answers using DK's actual projects (Sophia, RAG, MCP, Qdrant) mapped to each likely question

- Salary Negotiation Brief — market rate, company budget estimate, recommended ask, walk-away point, equity considerations

- Delivered as PDF to DK's email before interview day

### Feature 14: Salary Intelligence Engine

Aggregates salary data from Glassdoor, AmbitionBox, Levels.fyi, LinkedIn, and JARVIS's own offer history to give DK precise negotiation data per company/role.

### Feature 15: Offer Negotiation Coach

When an offer arrives: Brain analyzes offer vs market rate vs competing offers, recommends counter-offer amount, drafts counter-offer email, tracks negotiation outcomes for RL learning.

| P10 | Presence Booster — Inbound Engine | 7 Days | Sep 8, 2026 |
| --- | --- | --- | --- |

### Feature 16: LinkedIn Profile Optimizer

- Weekly keyword gap analysis — what keywords appear in 50+ JDs this week but not in DK's LinkedIn profile

- Headline A/B testing — tracks profile views before/after headline changes

- About section monthly refresh using current market keywords

- Profile completeness tracking and suggestions

### Feature 17: GitHub Activity Engine

- Tracks commit frequency on dk-ai-mastery and all repos

- Alerts if no commit in 3 days: 'Recruiters check GitHub. Push something.'

- Weekly README updater — Brain updates profile README with latest work

- Auto-generates project descriptions from code using Kimi

### Feature 18: Personal Brand Tracker

Tracks DK's public presence across LinkedIn, GitHub, Medium/Hashnode, Twitter/X. Measures follower growth, engagement, and which content drives profile visits. Goal: 5+ inbound recruiter DMs per week by Month 3.

# 6. Master Timeline

| Phase | Name | Duration | Start Date | End Date | Apps/Day Added |
| --- | --- | --- | --- | --- | --- |
| Phase 0 | Agent Brain + RL Engine | 14 days | Apr 22, 2026 | May 5, 2026 | 0 (foundation) |
| Phase 1 | Foundation + Naukri Discovery | 7 days | May 6, 2026 | May 12, 2026 | 0 (discovery only) |
| Phase 2 | Naukri Apply Agent | 7 days | May 13, 2026 | May 19, 2026 | +50/day |
| Phase 3 | All Platform Agents (15 platforms) | 28 days | May 20, 2026 | Jun 16, 2026 | +173/day |
| Phase 4 | Orchestrator + Dashboard | 14 days | Jun 17, 2026 | Jun 30, 2026 | System-wide |
| Phase 5 | Direct Company Websites | 21 days | Jul 1, 2026 | Jul 21, 2026 | +30/day |
| Phase 6 | Intelligence Layer | 14 days | Jul 22, 2026 | Aug 4, 2026 | Quality improvement |
| Phase 7 | Warm Outreach Engine | 14 days | Aug 5, 2026 | Aug 18, 2026 | 3x conversion rate |
| Phase 8 | A/B Testing + Timing | 7 days | Aug 19, 2026 | Aug 25, 2026 | Continuous optimize |
| Phase 9 | Interview Conversion Suite | 7 days | Aug 26, 2026 | Sep 1, 2026 | Win rate improvement |
| Phase 10 | Presence Booster | 7 days | Sep 2, 2026 | Sep 8, 2026 | Inbound leads |

## 6.1 Application Volume Ramp-Up

| Period | Phase Active | Applications/Day |
| --- | --- | --- |
| Week 1-2 (Apr 22 - May 5) | Phase 0 | 0 — Brain building |
| Week 3 (May 6-12) | Phase 1 | 0 — Discovery only (no apply yet) |
| Week 4 (May 13-19) | Phase 2 | 50 — First automation live |
| Week 5-6 (May 20 - Jun 2) | Phase 3 Tier 1 | 145 — Naukri + LinkedIn + Foundit + Indeed + Instahyre |
| Week 7-8 (Jun 3-16) | Phase 3 Tier 2 | 203 — All Tier 2 platforms added |
| Week 9-10 (Jun 17-30) | Phase 4 | 210 — Fully orchestrated + dashboard live |
| Week 11-13 (Jul 1-21) | Phase 5 | 223+ — Direct company applications added |
| Week 14-18 (Jul 22 - Sep 8) | Phase 6-10 | 223+ with 10-15% interview conversion |

# 7. Reinforcement Learning Engine

JARVIS learns from every application outcome and continuously improves its decisions. The RL engine is the core differentiator — it transforms JARVIS from a mass-apply tool into a self-optimizing career intelligence system.

## 7.1 RL Formulation

| RL Component | Definition | Values |
| --- | --- | --- |
| State (S) | Current application context | { score_bucket, platform, role_type, company_size } |
| Action (A) | Decision to make | apply / skip / apply_with_cover_letter / apply_direct |
| Reward (R) | Outcome signal | -2 to +20 (see reward table) |
| Policy (π) | Learned decision mapping | epsilon-greedy Q-learning |
| Learning Rate (α) | How fast to update | 0.1 |
| Discount Factor (γ) | Value of future rewards | 0.9 |
| Epsilon (ε) | Exploration rate | 0.3 → 0.05 (decays over time) |

## 7.2 Reward Signal Table

| Outcome | Reward Value | Rationale |
| --- | --- | --- |
| Offer received | +20 | Ultimate goal — maximum reward |
| Interview scheduled | +10 | Strong positive signal |
| Recruiter viewed profile | +3 | Mild positive — active interest |
| Application viewed | +1 | Weak positive — passive interest |
| No response (30 days) | -1 | Mild negative — likely mismatch |
| Rejected | -2 | Negative — confirm mismatch |
| Rejected with feedback | -1 | Negative but informative — less penalty |

## 7.3 What the RL System Learns Over Time

| Learning Dimension | Example Learned Pattern | System Action |
| --- | --- | --- |
| Match score thresholds | Score 60-70 for ML roles → historically weak (5% interview rate) | Raise threshold for ML roles to 72+ |
| Resume variant performance | ai_engineer variant → 3x better interview rate than generalist | Shift 90% traffic to ai_engineer |
| Platform efficiency | Wellfound → 6.7% rate vs LinkedIn → 2% | Increase Wellfound quota, reduce LinkedIn |
| Company size patterns | Startups (50-200 emp) → 60% view rate vs large enterprise → 20% | Prioritize startup roles |
| Keyword signals | JDs with 'RAG' → 4/5 resulted in views; 'computer vision' → 0/3 | Boost RAG +10, penalize CV -15 for DK |
| Apply timing | Morning applications (7-10am) → 3x more views | Priority queue for morning sends |
| Cover letter style | Achievement-led style → 4x better response vs problem-solution | Shift 90% to achievement-led |

## 7.4 RL Learning Timeline

| Period | RL State | Epsilon | What's Happening |
| --- | --- | --- | --- |
| Week 1-2 | Cold start | 0.30 | No patterns yet, 30% random decisions for exploration |
| Week 3-4 | Early signals | 0.20 | First outcome signals arriving, initial Q-table updates |
| Week 5-6 | Pattern emergence | 0.15 | Keyword weights forming, variant winner emerging |
| Week 7-8 | Calibrated | 0.10 | Score thresholds adjusted per role/platform |
| Month 2-3 | Confident policy | 0.05 | Strong learned policy for DK's specific profile |
| Month 3+ | Optimized | 0.05 | Platform quotas auto-balanced, 10-15% interview rate |

# 8. Expected Conversion Funnel

| Funnel Stage | Without JARVIS | With JARVIS | Feature Responsible |
| --- | --- | --- | --- |
| Applications sent/day | 10-20 (manual) | 223+ | Phases 1-5 automation |
| ATS pass rate | 55-65% | 80-92% | Dynamic Resume Rewriter (P6) |
| Application viewed | ~5% of submitted | ~15% of submitted | Golden Hour + ATS Optimizer (P6, P8) |
| Recruiter engagement | ~1% | ~8% | Warm Connect + Cold Email (P7) |
| Interview conversion | 1% of applications | 10-15% of applications | All features combined |
| Referral interviews | Rare | 5+/month | Referral Hunter (P7) |
| Offers per month | 0-1 | 5-10 (Month 3+) | Full funnel optimization |

## 8.1 Scenario Projection

| Scenario | Monthly Applications | Interview Rate | Monthly Interviews | Monthly Offers |
| --- | --- | --- | --- | --- |
| Conservative (Month 1) | 1,500 | 3% | 45 | 2-3 |
| Expected (Month 2) | 4,000 | 7% | 280 | 8-12 |
| Optimized (Month 3+) | 6,000+ | 12% | 720+ | 20+ |

# 9. Risk Register & Mitigation

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| LinkedIn account ban | Medium | High | 40/day cap, stealth plugin, human-like delays, session rotation |
| Naukri CAPTCHA increase | Medium | Medium | 2Captcha API auto-solve, manual fallback queue |
| Platform UI changes | High | Medium | Modular agent design — each platform isolated, quick hotfix |
| Ollama slow on local machine | Low | Medium | Kimi API fallback, consider cloud VM if needed |
| Gmail OAuth expiry | Low | Low | Refresh token handling, alert on OAuth failure |
| Redis crash | Low | High | BullMQ persistence enabled, auto-restart in Docker |
| PostgreSQL corruption | Very Low | Critical | Daily pg_dump backup to separate volume |
| RL wrong reward signals | Medium | Medium | Manual outcome validation for first 100 applications |
| Rate limit on Kimi free tier | Medium | Low | Queue cover letter generation, cache results, Claude Haiku fallback |
| Browser fingerprint detected | Low | High | playwright-extra stealth, rotate user agents, residential proxy option |
| Tata Technologies joining conflict | N/A | N/A | System designed to pause/resume per phase on any date |

# 10. Production Readiness Checklist

## Infrastructure

- Docker Compose with PostgreSQL + Redis + App containers

- .env.example with all required variables documented and Zod-validated

- Prisma migrations versioned and reproducible

- One-command setup: ./scripts/setup.sh — installs deps, starts Docker, runs migrations, seeds profile

## Reliability

- Retry logic: 3x with exponential backoff on all network operations

- Dead letter queue for persistent failures — manual review flagged in dashboard

- Session auto-refresh per platform — detects expiry, re-logs, continues

- 48-hour stability test before any phase marked complete

## Observability

- Winston structured logging with daily file rotation per agent

- Real-time dashboard with WebSocket polling (5-second refresh)

- Alerts: account flagged, CAPTCHA loop, daily target hit, system errors

- Daily summary email/notification with all stats

## Safety & Compliance

- Per-platform daily limits enforced with hard stop — never exceed configured quota

- Company blacklist checked before every single application

- Dedup guaranteed by DB unique constraint (platform + externalId)

- Emergency stop switch on dashboard — halts all agents immediately

- No fabrication policy in Brain: resume rewriting uses only DK's real experience

## Intelligence

- RL Q-table persisted to PostgreSQL — survives restarts

- Keyword weights updated automatically from outcome signals

- Platform quota auto-rebalancing from RL reward data

- Brain system prompt dynamically updated with learned patterns weekly

# 11. Quick Start Guide

## Day 1 Setup

- Clone repository: git clone jarvis && cd jarvis

- Copy environment template: cp .env.example .env

- Fill credentials: PostgreSQL URL, Redis URL, Kimi API key, Gmail OAuth, platform login credentials

- Run setup script: ./scripts/setup.sh

- Seed your profile: npm run seed:profile — this loads identity.json into the Brain knowledge base

- Start Phase 0: npm run dev:brain

- Verify Ollama is running: ollama run llama3.1:8b

- Test brain scoring: npm run test:agent -- --jd='sample JD text'

## Phase Activation Commands

| Phase | Command | What Starts |
| --- | --- | --- |
| Phase 0 | npm run dev:brain | Brain + RL engine + Gmail parser |
| Phase 1 | npm run dev:engine -- --phase=1 | Naukri discovery crawler |
| Phase 2 | npm run dev:engine -- --phase=2 | Naukri apply agent (50/day) |
| Phase 3 | npm run dev:engine -- --phase=3 | All platform agents |
| Phase 4 | npm run dev:all | Full orchestrator + dashboard on localhost:3000 |
| Phase 5 | npm run dev:direct | ATS agents + AI Vision agent |

## Daily Routine (Once All Phases Active)

- 06:00 — Discovery runs automatically on all platforms (parallel)

- 06:30 — Brain scores all discovered jobs, builds queues

- 07:00 — Naukri + LinkedIn agents start (parallel)

- 08:00 — Foundit + Indeed agents start (parallel)

- 09:00 — Instahyre + Wellfound + Cutshort agents

- 10:00 — Hirist + Unstop + Shine + HackerEarth

- 11:00 — Phase 5 direct company applications (30 jobs)

- 12:00 — Daily report generated, dashboard updated, RL patterns extracted

- Evening — Review dashboard, log any manual outcomes (interviews received, rejections)

- Weekly Monday — Market intelligence report generated, scraper runs for Tier 3/4 boards