JARVIS

v1.0

Naukri Auto-Apply Engine

Foundation release — 50 intelligent applications per day on Naukri

| PREPARED FOR DK AI Engineer ¦ OneData Software Solutions | RELEASE WINDOW May 1 – May 31, 2026 30-Day Sprint ¦ Production Ready |
| --- | --- |

| 50 Applications/Day | 1 Platform (Naukri) | 30 Days To Production | ~2% Target Conv. Rate |
| --- | --- | --- | --- |

# 1. Release Overview

What JARVIS v1 Does JARVIS v1 automates the complete Naukri.com application workflow — from account login, intelligent job discovery, AI-powered match scoring using Ollama (local LLM), dynamic resume selection, screening question answering, to application submission — at a rate of 50 applications per day with zero manual intervention after setup.

v1 is the proof-of-concept that validates the entire JARVIS architecture. It is deliberately scoped to one platform so every component can be hardened to production quality before scaling. If v1 works reliably for 30 days, every other version is a matter of replicating the pattern.

## 1.1 What's Included in v1

| Component | Description | Status in v1 |
| --- | --- | --- |
| Agent Brain (core) | Ollama Llama 3.1 8B — DK's complete profile as system context | INCLUDED |
| JD Match Scorer | Scores every job 0-100 against DK's profile before applying | INCLUDED |
| Resume Variant Selector | 4 variants — ai_engineer, ml_engineer, backend, generalist | INCLUDED |
| Naukri Discovery Crawler | Keyword x location search, full JD extraction, dedup | INCLUDED |
| Naukri Apply Agent | Login, apply flow, form fill, resume upload, submit | INCLUDED |
| Screening Q&A Engine | Brain answers all screening questions as DK | INCLUDED |
| Anti-Detection | playwright-extra stealth, human delays, slow typing | INCLUDED |
| Job Database (SQLite) | All jobs, applications, stats stored locally | INCLUDED |
| Basic Logging | Winston per-run log files | INCLUDED |
| Outcome CLI | Manual feedback logging (interview/rejected/viewed) | INCLUDED |
| Multi-platform agents | LinkedIn, Foundit, Indeed, etc. | v2 |
| RL Q-learning | Self-improving policy engine | v3 |
| Dashboard UI | Real-time web interface | v4 |
| Direct company apply | ATS agents, AI Vision | v4 |

## 1.2 v1 Success Criteria

| Metric | Target | How Measured |
| --- | --- | --- |
| Naukri applications per day | 50 | daily_stats table count |
| Application success rate | >85% | applied / attempted ratio |
| AI scoring accuracy | >80% | Manual review of 10 scored JDs |
| Session stability (no mid-run crash) | 100% | Log file zero session errors |
| Zero duplicate applications | 100% | DB unique constraint check |
| Runtime per day | <3 hours total | Log timestamps |
| System uptime (30-day run) | 95%+ | Daily run completion logs |

# 2. Technical Architecture

## 2.1 Tech Stack — v1

| Layer | Technology | Reason |
| --- | --- | --- |
| Language | Node.js 20 LTS + TypeScript | Type-safe, fast, Playwright native |
| Browser Automation | Playwright + playwright-extra + stealth | Best-in-class, bypasses basic bot detection |
| AI — Local | Ollama + Llama 3.1 8B | Free, no rate limit, 150x/day scoring |
| AI — Cloud | Kimi API (free tier) | Cover letters, complex reasoning |
| Database | SQLite + better-sqlite3 | Zero-setup for v1, fast, portable |
| Resume Engine | docx npm package | Dynamic DOCX generation per application |
| Scheduler | node-cron | Daily automated runs at 7am |
| Logging | Winston | Structured logs per agent run |
| Config | dotenv + Zod | Type-safe environment validation |

## 2.2 Repository Structure — v1

| Path | Contents |
| --- | --- |
| src/brain/ | knowledge/identity.json, scorer.ts, qa-answerer.ts, cover-letter.ts, prompts.ts |
| src/brain/knowledge/ | identity.json, resume-variants.json, answer-bank.json, keywords-map.json |
| src/agents/naukri/ | login.ts, discover.ts, apply.ts, form-handler.ts, config.json |
| src/db/ | schema.sql (SQLite), db.ts (connection + queries), seed.ts |
| src/utils/ | delay.ts (human delays), logger.ts, retry.ts |
| src/resumes/ | ai_engineer.docx, ml_engineer.docx, backend.docx, generalist.docx |
| src/feedback/ | manual-input.ts (CLI outcome logger) |
| src/index.ts | Main runner — orchestrates daily run |
| .env.example | NAUKRI_EMAIL, NAUKRI_PASSWORD, OLLAMA_URL, KIMI_API_KEY |
| scripts/setup.sh | Install deps, validate Ollama, seed profile, test brain |

## 2.3 Data Flow — v1

| Step | Action | Module |
| --- | --- | --- |
| 1 | Scheduler triggers at 7:00 AM | node-cron |
| 2 | Naukri login — restore session cookie or re-login | agents/naukri/login.ts |
| 3 | Discovery — search 7 keyword x 4 location combos = 28 searches | agents/naukri/discover.ts |
| 4 | For each job: check duplicate (DB unique), check blacklist | db/db.ts |
| 5 | Brain scores JD against DK profile (Ollama) → score 0-100 | brain/scorer.ts |
| 6 | Score < 60: mark SKIPPED. Score 60+: mark QUEUED | brain/scorer.ts |
| 7 | Resume variant selected (keyword map matching) | brain/scorer.ts |
| 8 | Apply agent processes QUEUED jobs (max 50) | agents/naukri/apply.ts |
| 9 | Per job: detect apply type, fill form, answer screening Qs, submit | agents/naukri/form-handler.ts |
| 10 | Log result to DB: status=APPLIED or FAILED | db/db.ts |
| 11 | Update daily_stats table | db/db.ts |
| 12 | Write daily summary log | utils/logger.ts |

# 3. Agent Brain — v1 Knowledge Base

Brain Philosophy — v1 In v1, the brain is a highly-loaded system prompt + structured JSON profile. Every LLM call injects DK's complete identity, skills, experience, and writing style as context. The brain doesn't learn yet (that's v3) — but it knows DK completely from day one.

## 3.1 Profile Data — identity.json

| Field | Value |
| --- | --- |
| Name | DK |
| Current Role | AI Engineer — OneData Software Solutions, Salem, Tamil Nadu |
| Education | M.Tech AI & ML — BITS Pilani WILP (Pursuing) |
| Key Projects | Sophia/OneReach (Agentic RAG, 7-phase), Apollo MCP Server, BLE Positioning System |
| Core Skills | LLMs, RAG, Agentic AI, Qdrant, Ollama, Claude API, MCP, Node.js, TypeScript, Python, PostgreSQL, AWS |
| Target Roles | AI Engineer, LLM Engineer, ML Engineer, Backend Engineer |
| Target Locations | Bangalore, Chennai, Hyderabad, Remote |
| Salary | 8-15 LPA |
| Notice Period | Immediate to 30 days |
| Writing Tone | Professional but direct — problem-solution-fit, no fluff, no clichés |

## 3.2 Resume Variants — v1

| Variant | Emphasis | Trigger Keywords |
| --- | --- | --- |
| ai_engineer.docx | Sophia platform, RAG pipeline, MCP, Qdrant, Claude API, agentic systems | LLM, RAG, agentic, AI, vector, embedding, MCP, Claude, OpenAI |
| ml_engineer.docx | BITS Pilani ML coursework, model concepts, pipeline design | PyTorch, ML pipeline, model training, deep learning, TensorFlow |
| backend_engineer.docx | Node.js, TypeScript, PostgreSQL, REST APIs, system design | Node, backend, API, microservices, database, Express |
| generalist.docx | Full breadth — AI + backend + projects + BITS Pilani | No specific trigger — fallback when no strong match |

## 3.3 Scoring Prompt Design

Every JD is scored by Ollama with DK's full profile injected. The prompt instructs the model to return only JSON with score, variant, reason, and skip flag. Scoring threshold: 60+ = QUEUED, below 60 = SKIPPED.

| Score Range | Status | Action |
| --- | --- | --- |
| 80-100 | Strong match | Apply immediately — cover letter generated |
| 60-79 | Good match | Apply — profile-based apply preferred |
| 40-59 | Weak match | SKIP — log reason |
| 0-39 | No match | SKIP + check company blacklist |

# 4. 30-Day Development Sprint

Sprint Philosophy Every week ends with a working, testable deliverable. Nothing is shipped untested. Week 4 is fully dedicated to hardening, edge cases, and a 5-day live production run before v1 is declared done.

| WEEK 1 May 1-7 | - Day 1: Repo setup — monorepo scaffold, TypeScript config, ESLint, .env.example, setup.sh - Day 2: SQLite schema — jobs, applications, daily_stats, blacklist tables + db.ts connection layer - Day 3: Profile system — identity.json (DK's complete data), resume-variants.json, answer-bank.json (50 Qs), keywords-map.json - Day 4: Ollama integration — ollama-client.ts, JD scorer with full DK prompt, test on 10 real Naukri JDs, tune until 80%+ accuracy - Day 5: Kimi API client — kimi-client.ts, cover letter generator (200 words, DK's voice), red flag detector - Day 6: Brain interface — brain.ts unified API: scoreJob(), generateCoverLetter(), answerQuestion(), detectRedFlags() - Day 7: Brain testing — run 30 real JDs through scorer, validate all outputs, fix prompt issues |
| --- | --- |

| WEEK 2 May 8-14 | - Day 8: Naukri login — Playwright session, cookie save/restore, health check with auto re-login - Day 9: Naukri discovery crawler — keyword x location search grid, job card scraping, JD page fetch - Day 10: Discovery pipeline — dedup check (DB unique), blacklist check, Brain scorer integration, queue builder - Day 11: Anti-detection setup — playwright-extra stealth plugin, random delay utils (8-25 sec), typing speed simulation - Day 12: Naukri apply agent (basic) — detect quick apply vs full form, resume upload with Brain-selected variant - Day 13: Form handler — experience fields, education fields, notice period, salary expectation from identity.json - Day 14: Screening question handler — detect all question fields, Brain.answerQuestion() per field, slow-type simulation |
| --- | --- |

| WEEK 3 May 15-21 | - Day 15: Daily limit enforcement — platform config (50/day hard cap), DailyStat update, auto-stop at limit - Day 16: Error handling — failed apply logs screenshot + reason, retry once, mark FAILED on persistent error - Day 17: node-cron scheduler — 7:00 AM daily trigger, graceful run completion, lock file to prevent double-run - Day 18: Manual outcome CLI — feedback.ts: log interview/rejected/viewed against job_id, updates applications table - Day 19: Resume dynamic writer — per-JD DOCX rewrite using Kimi (mirrors JD language in DK's bullets) - Day 20: Full end-to-end test run — 20 real applications, manually verify 5 of them landed correctly - Day 21: Bug fixes from test run — fix form edge cases, session edge cases, scoring calibration tweaks |
| --- | --- |

| WEEK 4 May 22-31 | - Day 22: Performance audit — memory usage, Playwright instance lifecycle, run time optimization - Day 23: Session hardening — detect account flag signals, stop if flagged, alert via console/log - Day 24: 5-day live production run begins — full 50 apps/day unattended - Day 25-28: Monitor live run — fix any real-world edge cases encountered, log all anomalies - Day 29: Final metrics review — verify all success criteria met (50 apps, 85% success, 0 dupes) - Day 30: v1 documentation, README update, .env.example review, CHANGELOG.md — v1.0 RELEASE |
| --- | --- |

## 4.1 Daily Application Schedule

| Time | Action | Duration |
| --- | --- | --- |
| 07:00 AM | Scheduler triggers — session check / login | 2 min |
| 07:02 AM | Discovery: 28 keyword-location combos scraped | 25 min |
| 07:27 AM | Brain scoring: all discovered jobs scored + queued | 15 min |
| 07:42 AM | Apply agent: 50 applications with human delays | 90-120 min |
| 09:45 AM | Daily stats written, summary log generated | 2 min |
| Total runtime |  | ~2.5-3 hours/day |

# 5. Testing Plan

## 5.1 Unit Tests

- Brain scorer: feed 20 JDs with known expected output, assert score within ±10

- Dedup logic: insert same job twice, assert DB unique constraint fires

- Blacklist check: add company to blacklist, assert job skipped

- Daily limit: mock 60 queued jobs, assert only 50 processed

- Answer bank: all 50 pre-written questions return non-empty answers

## 5.2 Integration Tests

- Full discovery run (offline mock): assert 60-80 jobs discovered and scored

- Apply flow (test Naukri account): submit 3 real applications, verify in Naukri dashboard

- Session expiry: force cookie clear, assert auto re-login triggers

- Cover letter: generate for 5 different JDs, assert DK's voice, no fabrication

## 5.3 5-Day Live Run (Days 24-28)

| Day | Target | Pass Criteria |
| --- | --- | --- |
| Day 1 | 50 applications | 0 errors, 0 duplicates, all logged in DB |
| Day 2 | 50 applications | Session still valid, no CAPTCHA flags |
| Day 3 | 50 applications | Scoring accuracy validated on 5 random samples |
| Day 4 | 50 applications | Resume variants correctly selected per JD |
| Day 5 | 50 applications | Total: 250 apps, at least 2-3 profile views observed |

# 6. Risks & Mitigations — v1

| Risk | Probability | Mitigation |
| --- | --- | --- |
| Naukri detects bot and blocks session | Medium | playwright-extra stealth + 8-25s human delays + 50/day limit (well within normal human usage) |
| Ollama too slow on local machine | Low | Kimi API fallback for scoring; consider cloud VM if >5 min per batch |
| CAPTCHA appears mid-run | Low | Detect CAPTCHA, pause run, alert user for manual solve, resume |
| Naukri UI changes break selectors | Medium | Modular form-handler.ts — fix one file; add visual regression test screenshot |
| Wrong resume variant selected | Low | Keyword map validated against 20 real JDs before go-live |
| JD text extraction fails | Low | Fallback: use job card summary text; flag for manual review |

# 7. v1 Release Deliverables

| Deliverable | Description |
| --- | --- |
| Working codebase | TypeScript monorepo, fully typed, linted, tested |
| identity.json | DK's complete profile loaded and validated |
| 4 resume variants | ai_engineer, ml_engineer, backend, generalist DOCX files |
| 50-question answer bank | Pre-written screening answers in DK's voice |
| SQLite database | Schema, migrations, seed script all in place |
| Daily automation | node-cron 7AM trigger — fully unattended 50 apps/day |
| Outcome CLI | npm run feedback — log interview/rejection/view outcomes |
| README.md | Setup guide: clone → .env → setup.sh → npm run start |
| 5-day live run report | 250 applications sent, success rate, views, outcomes logged |
| CHANGELOG.md v1.0 | All features shipped in v1 documented |

v1 → v2 Handoff After v1 is stable for 5+ days with consistent 50 apps/day and <5% error rate, v2 development begins. The SQLite database migrates to PostgreSQL. The naukri agent becomes the template for all other platform agents in v2.