JARVIS

v2.0

Multi-Platform Engine

Scale from 50 to 200+ daily applications across 11 platforms

| PREPARED FOR DK AI Engineer ¦ OneData Software Solutions | RELEASE WINDOW Jun 1 – Jun 30, 2026 30-Day Sprint ¦ Production Ready |
| --- | --- |

| 200+ Applications/Day | 11 Platforms Live | 30 Days To Production | ~3-5% Target Conv. Rate |
| --- | --- | --- | --- |

# 1. Release Overview

What JARVIS v2 Does v2 takes the battle-tested Naukri agent from v1 and replicates the architecture across 10 additional job platforms: LinkedIn, Foundit, Indeed India, Instahyre, Wellfound, Cutshort, Hirist, Shine, Unstop, and HackerEarth. A full BullMQ + Redis queue system and node-cron master orchestrator coordinates all agents running in parallel — targeting 200+ applications per day.

## 1.1 Platform Roster — v2

| Platform | Tier | Daily Limit | Apply Type | Special Handling |
| --- | --- | --- | --- | --- |
| Naukri (from v1) | 1 | 50 | Quick apply + full form | Carry-over — battle-tested |
| LinkedIn | 1 | 40 | Easy Apply only | Multi-step form (up to 5 steps) |
| Foundit (Monster India) | 1 | 20 | Quick Apply / Profile-based | Prefer one-click profile apply |
| Indeed India | 1 | 20 | Mixed | Type A: Indeed native ¦ Type B: → Phase 5 queue |
| Instahyre | 1 | 15 | Express Interest | 2-3 line Brain-generated note |
| Wellfound (AngelList) | 2 | 10 | Native form | Startup-specific pitch via Brain |
| Cutshort | 2 | 10 | Native form | 2-line pitch, skill-verified profile |
| Hirist | 2 | 10 | Quick apply | Tech-only India board |
| Shine | 2 | 10 | Resume upload | Standard form fill |
| Unstop | 2 | 10 | Registration + apply | Campus and professional roles |
| HackerEarth Jobs | 2 | 8 | Profile-based | Assessment jobs → manual queue |
| TOTAL |  | 203/day |  |  |

## 1.2 New in v2 vs v1

| Component | v1 | v2 |
| --- | --- | --- |
| Database | SQLite (local) | PostgreSQL + Prisma ORM (production-grade) |
| Queue system | None — sequential | BullMQ + Redis — parallel platform workers |
| Orchestration | Single cron job | Master orchestrator — all platforms scheduled |
| Platform agents | Naukri only | 11 platforms, each as isolated worker |
| Session management | Single cookie file | SessionStore DB table — per-platform, auto-refresh |
| Platform config | Hardcoded | PlatformConfig DB table — hot-reloadable limits |
| Error isolation | One crash stops all | Each agent isolated — one failure doesn't affect others |
| Daily stats | SQLite table | PostgreSQL with per-platform breakdown, charted in logs |
| Pitch generation | N/A | Wellfound/Cutshort: Brain writes startup-specific pitch |

# 2. Technical Architecture — v2

## 2.1 Tech Stack Additions

| New Component | Technology | Purpose |
| --- | --- | --- |
| Database | PostgreSQL 16 + Prisma ORM | Replace SQLite — production-grade, concurrent writes |
| Queue | BullMQ + Redis 7 | Parallel platform workers, dead letter queue, retries |
| Container | Docker + Docker Compose | One-command infrastructure: pg + redis + app |
| Migration | Prisma migrate | Schema versioning, reproducible deploys |

## 2.2 Repository Additions — v2

| New Path | Contents |
| --- | --- |
| packages/db/ | Prisma schema (all models), migrations, seed scripts |
| apps/engine/agents/linkedin/ | login.ts, discover.ts, apply.ts, form-handler.ts (multi-step) |
| apps/engine/agents/foundit/ | login.ts, discover.ts, apply.ts |
| apps/engine/agents/indeed/ | discover.ts, apply-indeed.ts, extract-direct.ts |
| apps/engine/agents/instahyre/ | login.ts, discover.ts, express-interest.ts |
| apps/engine/agents/wellfound/ | login.ts, discover.ts, apply.ts, pitch-generator.ts |
| apps/engine/agents/cutshort/ | login.ts, discover.ts, apply.ts |
| apps/engine/agents/hirist/ | discover.ts, apply.ts |
| apps/engine/agents/shine/ | login.ts, discover.ts, apply.ts |
| apps/engine/agents/unstop/ | discover.ts, apply.ts |
| apps/engine/agents/hackerearth/ | discover.ts, apply.ts (assessment detector) |
| apps/engine/shared/ | session-manager.ts, form-filler.ts, delay.ts, platform-config.ts |
| apps/engine/orchestrator.ts | Master scheduler — all platforms timed and parallel |
| docker-compose.yml | PostgreSQL + Redis + App containers |

## 2.3 Parallel Execution Schedule

| Time | Platforms Active | Apps Launched |
| --- | --- | --- |
| 06:00 AM | Discovery: ALL platforms in parallel | 0 — discovery only |
| 06:30 AM | Brain scoring all discovered jobs across all platforms | 0 — scoring |
| 07:00 AM | Naukri Agent + LinkedIn Agent (parallel) | 90 apps |
| 08:00 AM | Foundit Agent + Indeed Agent (parallel) | 40 apps |
| 09:00 AM | Instahyre Agent + Wellfound Agent | 25 apps |
| 10:00 AM | Cutshort + Hirist + Unstop + Shine (parallel) | 38 apps |
| 10:30 AM | HackerEarth Agent | 8 apps |
| 11:00 AM | Daily stats compiled, logs written | — summary |
| TOTAL |  | 201+ apps/day |

# 3. 30-Day Development Sprint — v2

| WEEK 1 Jun 1-7 | - Day 1: Migrate SQLite → PostgreSQL + Prisma. Docker Compose setup. All v1 data migrated - Day 2: BullMQ + Redis setup — discovery:queue, scoring:queue, apply:queue, dead-letter queue - Day 3: SessionStore DB table — per-platform cookie management, auto-refresh logic - Day 4: PlatformConfig DB table — hot-reloadable daily limits, enable/disable per platform - Day 5: LinkedIn agent — login, Easy Apply discovery filter, multi-step form handler (5 steps) - Day 6: LinkedIn screening question handler — Brain answers per question, cover letter optional - Day 7: LinkedIn test run — 10 real Easy Apply applications, verify in LinkedIn activity |
| --- | --- |

| WEEK 2 Jun 8-14 | - Day 8: Foundit agent — login, Quick Apply preference, profile-based apply flow - Day 9: Indeed India agent — Type A (Indeed native) + Type B (external URL extraction) - Day 10: Instahyre agent — Express Interest flow, Brain generates 2-3 line note - Day 11: Wellfound agent — login, startup job discovery, pitch-generator.ts (company-specific) - Day 12: Cutshort agent — 2-line pitch generator, skill-verified profile apply - Day 13: Hirist + Shine agents — standard discovery + apply flows - Day 14: Unstop + HackerEarth agents — assessment detector for HackerEarth (flag, don't auto-apply) |
| --- | --- |

| WEEK 3 Jun 15-21 | - Day 15: Master orchestrator — node-cron master schedule, all 11 platform triggers wired - Day 16: Parallel worker optimization — BullMQ concurrency tuning, resource ceiling checks - Day 17: Error isolation audit — verify one agent crashing doesn't affect others - Day 18: Anti-detection per-platform audit — delay profiles, fingerprint checks per site - Day 19: Full 11-platform integration test — all agents run one full mock day - Day 20: Fix all bugs from integration test — form edge cases, session issues - Day 21: Rate limit safety check — verify every platform respects its daily cap |
| --- | --- |

| WEEK 4 Jun 22-30 | - Day 22: 5-day live production run begins — 200+ apps/day fully unattended - Day 23-26: Monitor live run — fix real-world edge cases, log all anomalies, patch hot - Day 27: Performance benchmark — total runtime, memory, Redis queue health - Day 28: v2 documentation — platform setup guide, credential management guide - Day 29: Final metrics review — 200+ apps achieved, per-platform success rate - Day 30: CHANGELOG.md v2.0, README update — v2.0 RELEASE |
| --- | --- |

# 4. Risks & Mitigations — v2

| Risk | Platform | Mitigation |
| --- | --- | --- |
| LinkedIn daily limit ban | LinkedIn | Strict 40/day cap, Easy Apply only, human delays, stealth |
| Wellfound pitch sounds generic | Wellfound | Brain uses Company Research Engine to personalize every pitch |
| Instahyre low match rate | Instahyre | Profile completeness check before first run — 100% required |
| HackerEarth assessment auto-applied | HackerEarth | Hard detection: if form has coding section → SKIP, flag for manual |
| Redis OOM on low-RAM machine | All | Set Redis maxmemory 512mb, enable LRU eviction |
| PostgreSQL connection pool exhausted | All | Prisma connection_limit=5, pgBouncer if needed |
| Platform UI changes (all 11) | All | Weekly selector health check script — alerts on broken selectors |

v2 → v3 Handoff After v2 runs 200+ apps/day stably for 5+ days, v3 builds the intelligence and self-learning layer on top. By this point DK will have 1000+ applications in the DB — the perfect training signal for the RL engine.