JARVIS

v4.0

Full-Funnel Completion

Direct apply, interview conversion, presence booster — JARVIS production complete

| PREPARED FOR DK AI Engineer ¦ OneData Software Solutions | RELEASE WINDOW Aug 1 – Aug 31, 2026 30-Day Sprint ¦ Production Ready |
| --- | --- |

| 223+ Applications/Day | 15-20% Target Conv. Rate | 30 Days To Production | JARVIS 100% Complete |
| --- | --- | --- | --- |

# 1. What Was Missing — Why v4 Exists

The Gap After v1-v3 After v3, JARVIS can apply to 200+ jobs/day across 11 platforms, self-improve via RL, rewrite resumes dynamically, and run warm outreach. But the funnel has critical gaps: (1) 80% of Indian tech companies also post on their own websites — JARVIS can't reach them yet. (2) Getting interviews is only half the battle — winning them is the other half. (3) DK's online presence is not optimized to attract inbound recruiter interest. v4 closes all three gaps.

## 1.1 Complete v4 Feature Map

| Feature | Gap It Closes | Expected Impact |
| --- | --- | --- |
| Direct Company Website Apply | 80% of companies post exclusively on own site | +30 apps/day, higher quality pipeline |
| ATS Detection Engine (7 ATS platforms) | Each ATS has different form — one agent won't work | Auto-routes to correct agent per company |
| Workday / Greenhouse / Lever Agents | Largest ATS platforms in India | Covers TCS, Infosys, Wipro, all startups |
| AI Vision Agent (unknown sites) | Custom career pages with no ATS pattern | 5 custom sites/day via Kimi vision |
| Target Company Engine | No systematic list of companies to target | 200 curated companies, auto-finds apply URL |
| Interview Prep Engine | Getting interview — failing to close it | Complete prep kit generated automatically |
| Salary Intelligence Engine | Answering salary Qs without data | Market-rate data per role/company/location |
| Offer Negotiation Coach | Accepting low offers without negotiating | Brain drafts counter-offer, tracks outcomes |
| LinkedIn Profile Optimizer | Profile not keyword-optimized for inbound | Weekly audit, headline A/B, about refresh |
| GitHub Activity Engine | Dead GitHub repels technical recruiters | Commit tracking, README auto-update, alerts |
| Personal Brand Tracker | No visibility on inbound recruiter interest | Tracks followers, engagement, inbound DMs |
| Real-time Dashboard (Next.js) | No live visibility into system status | Full web UI — all stats, RL insights, alerts |
| CAPTCHA Handling (2Captcha) | CAPTCHAs blocking automation | Auto-solve + manual fallback queue |
| Alert System | Silent failures go unnoticed | Account flagged, daily target, CAPTCHA alerts |
| Emergency Stop Switch | No way to halt system instantly | Dashboard kill switch — stops all agents |

# 2. Direct Company Website Apply Engine

Why Direct > Platform Companies that see a direct application treat it differently. The candidate bypassed the aggregator, found the company's own site, and applied there. Recruiters interpret this as genuine interest. Combined with the warm outreach from v3, direct apply + recruiter connect + personalized cover letter = a candidate that stands out.

## 2.1 ATS Detection System

| ATS Platform | URL Signal | Indian Companies Using It | v4 Agent |
| --- | --- | --- | --- |
| Workday | myworkdayjobs.com | TCS, Infosys, Wipro, Accenture, most MNCs | workday-agent.ts |
| Greenhouse | greenhouse.io | US-origin product companies, funded startups | greenhouse-agent.ts |
| Lever | jobs.lever.co | Mid-size startups (Skcript, etc.) | lever-agent.ts |
| iCIMS | icims.com | Large Indian enterprises | icims-agent.ts |
| SAP SuccessFactors | successfactors.com | HDFC, Mahindra, traditional corporates | sf-agent.ts |
| Freshteam | freshteam.com | Indian SMBs, Freshworks portfolio | freshteam-agent.ts |
| Keka | keka.com/careers | Indian SMEs, mid-size tech companies | keka-agent.ts |
| Custom / Unknown | No recognizable pattern | Product-first cos (Zoho, Mad Street Den) | ai-vision-agent.ts |

## 2.2 AI Vision Agent — Unknown Career Pages

For companies with custom career pages (no ATS pattern), the AI Vision Agent uses Kimi's multimodal capability to read the form visually and fill it programmatically.

| Step | Action | Technology |
| --- | --- | --- |
| 1 | Navigate to career page apply URL | Playwright |
| 2 | Full-page screenshot | Playwright screenshot() |
| 3 | Send to Kimi: 'Return JSON of { selector, field_type, value } for each form field' | Kimi vision API |
| 4 | Execute fills: type in each field with slow-type simulation | Playwright + delay.ts |
| 5 | Post-fill screenshot — Kimi verifies: 'Is form correctly filled?' | Kimi vision API |
| 6 | Fix any incorrect fields if Kimi flags issues | Playwright targeted re-fill |
| 7 | Submit — Playwright finds and clicks submit button | Playwright |
| 8 | Confirmation screenshot — log result to DB | DB + Winston log |

## 2.3 Target Company Engine

A curated list of 200 target companies is maintained. JARVIS finds their careers page automatically and applies direct in addition to platform applications.

| Company Category | Examples | Count |
| --- | --- | --- |
| AI-first product companies | Mad Street Den, Observe.AI, Suki AI, Uniphore | 40 |
| Indian SaaS product companies | Zoho, Freshworks, Skcript, Kissflow, Chargebee | 50 |
| AI/ML-focused startups | Sigmoid, Fractal Analytics, Tiger Analytics | 40 |
| Global MNCs (India offices) | Google, Microsoft, Amazon, Samsung R&D | 30 |
| Funded AI startups | Any Series A+ AI company in India 2025-2026 | 40 |
| TOTAL |  | 200 companies |

# 3. Interview Conversion Suite

## 3.1 Interview Prep Engine

Auto-Triggered The moment outcome = INTERVIEW_SCHEDULED is logged (manually or via Gmail parser), the prep engine fires automatically. DK receives a complete prep kit delivered to email before the interview date.

| Prep Kit Section | Contents | Generated By |
| --- | --- | --- |
| Company Brief | What they do, recent news (30 days), tech stack, team size, funding, culture signal | Company Research Engine + Kimi |
| Interviewer Research | LinkedIn profile of known interviewer — background, publications, GitHub | Web search + Kimi summary |
| Likely Technical Questions | Role-specific questions based on JD + company tech stack | Brain (Ollama) from JD analysis |
| Likely Behavioral Questions | STAR format questions based on company culture signals | Brain from Glassdoor data |
| Company-Specific Questions | 'Why this company?' — uses personalization hooks from research | Brain + Company Research hooks |
| STAR Answers (DK's real experience) | Pre-written STAR answers using Sophia, RAG, MCP, Qdrant — mapped to each question | Brain with DK's full identity |
| Salary Negotiation Brief | Market rate, company budget estimate, recommended ask, walk-away, equity angle | Salary Intelligence Engine |
| Output Format | Formatted PDF delivered to DK's email before interview day | PDF generator |

## 3.2 Salary Intelligence Engine

| Data Source | Data Collected | Update Frequency |
| --- | --- | --- |
| Glassdoor | Salary ranges by role + company + location | Monthly scrape |
| AmbitionBox | Indian market salary data, company ratings | Monthly scrape |
| Levels.fyi | Product company compensation (base + equity) | Monthly scrape |
| LinkedIn Salary | Aggregated salary insights by role + experience | Monthly scrape |
| JARVIS outcome DB | Actual offer amounts DK receives | Real-time — every offer logged |

## 3.3 Offer Negotiation Coach

When an offer arrives, JARVIS analyzes it against market data and competing offers, recommends a counter, and drafts the negotiation email.

| Step | Action |
| --- | --- |
| 1. Offer logged | DK inputs offer details: base, variable, equity, company name |
| 2. Market comparison | Brain pulls salary data for this role + company stage + location |
| 3. Competing offers | Brain checks DB for any other offers DK has received |
| 4. Recommendation | 'Counter at 15 LPA. Walk away at 11 LPA. Ask about equity if Series B.' |
| 5. Counter email | Brain drafts 4-sentence counter-offer email — professional, not desperate |
| 6. Outcome tracking | Negotiation result logged — RL learns which companies negotiate |

# 4. Presence Booster — Inbound Engine

While JARVIS applies outward, the Presence Booster makes recruiters come inward. Goal: 5+ inbound recruiter DMs per week by Month 4.

## 4.1 LinkedIn Profile Optimizer

| Audit Type | Frequency | Action |
| --- | --- | --- |
| Keyword gap analysis | Weekly (Monday) | Identifies JD keywords not in DK's profile, suggests additions |
| Headline A/B testing | Monthly | Tests 2 headline variants, tracks profile views, keeps winner |
| About section refresh | Monthly | Brain rewrites About using trending market keywords |
| Skills endorsement | Monthly | Identifies which skills need more endorsements, suggests who to ask |
| Profile completeness score | Weekly | Dashboard shows score, missing sections flagged |
| Search appearance tracking | Weekly | How many LinkedIn searches surfaced DK's profile |

## 4.2 GitHub Activity Engine

- Tracks commit frequency across dk-ai-mastery and all public repos

- Alert if no commit in 3 days: 'Recruiters check GitHub. Push something to dk-ai-mastery.'

- Weekly README auto-updater: Brain updates profile README with current week's work (Sophia updates, JARVIS progress, etc.)

- Auto-generates project descriptions from code comments using Kimi API

- Tracks stars/forks growth — which repos get most attention informs which to highlight in resume

## 4.3 Personal Brand Tracker

| Platform | Metrics Tracked | Goal (Month 4) |
| --- | --- | --- |
| LinkedIn | Followers, profile views, search appearances, post engagement | 500+ followers, 5+ recruiter DMs/week |
| GitHub | Stars, forks, commit streak, profile views | 200+ stars across repos, daily commit streak |
| Medium / Hashnode | Followers, post views, read time, claps | 1000+ followers, 3 posts/month |
| Twitter / X | Followers, impressions, link clicks | 1000+ followers, weekly #buildinpublic posts |

# 5. Real-Time Dashboard — Next.js

The v4 dashboard is a complete operations center for JARVIS. Runs locally on localhost:3000. Every metric live-updated.

| Dashboard Tab | Contents |
| --- | --- |
| Overview | Today's stats cards (applied/viewed/interviews/offers), platform progress bars, RL insights panel, recent applications feed |
| Applications | Full application log — searchable, filterable by platform/status/score. Export to CSV |
| Platforms | Per-platform card: applied/limit/views/interviews, live progress bar, enable/disable toggle |
| Outreach | Recruiter Radar list, cold email stats, referral opportunities with urgency, follow-up queue |
| Intelligence | Trending skills chart, top hiring companies, A/B test results, market salary data |
| Interviews | Scheduled interviews, prep kit status, STAR answers, salary recommendation per company |
| RL Insights | Q-table state, learned patterns, keyword weights chart, epsilon decay graph, reward history |
| System | Phase completion status, service health (Ollama/Redis/PostgreSQL), timeline, alert log |

## 5.1 Alert System

| Alert Type | Trigger | Notification Method |
| --- | --- | --- |
| Account flagged | CAPTCHA loop or login failure 3x | Dashboard banner + console alert |
| CAPTCHA detected | Playwright sees CAPTCHA element | 2Captcha auto-solve → manual queue if unsolvable |
| Daily target reached | applied count hits platform limit | Green toast notification in dashboard |
| System error | Any unhandled exception in agents | Error log + dashboard red banner |
| High-interest signal | Recruiter views profile within 3h of apply | Orange alert + follow-up draft triggered |
| Interview scheduled (Gmail) | Gmail parser detects interview keyword | Dashboard interview card created + prep kit triggered |

# 6. 30-Day Development Sprint — v4

| WEEK 1 Aug 1-7 | - Day 1: ATS detector — URL pattern matching, routes to correct agent, fallback to AI Vision - Day 2: Workday agent — account creation flow, multi-step form (personal info → resume → experience → education → submit) - Day 3: Greenhouse agent — email-based no-account flow, resume upload, screening questions - Day 4: Lever agent — direct form submit, minimal friction, resume + cover letter - Day 5: Freshteam + Keka agents — Indian company ATS, OAuth or email signup - Day 6: iCIMS + SAP SuccessFactors agents — enterprise ATS, complex multi-step forms - Day 7: ATS agents integration test — apply to 2 real companies via each ATS, verify submissions |
| --- | --- |

| WEEK 2 Aug 8-14 | - Day 8: AI Vision Agent — screenshot engine, Kimi vision API form analyzer, field map executor - Day 9: Post-fill verifier — screenshot after fill, Kimi verification, targeted re-fill on failure - Day 10: Vision Agent submit + confirm — find submit button via vision, screenshot confirmation, DB log - Day 11: Target Company Engine — target_companies.json (200 companies), careers page finder, ATS detector per company - Day 12: Direct apply scheduler — 30/day quota (20 ATS + 5 vision + 5 double-apply), Phase 5 queue - Day 13: Interview Prep Engine — Gmail trigger, company brief generator, likely questions, STAR answers - Day 14: Salary Intelligence Engine — Glassdoor + AmbitionBox scraper, role/location/company data |
| --- | --- |

| WEEK 3 Aug 15-21 | - Day 15: Offer Negotiation Coach — offer logger, market comparison, counter-offer email generator - Day 16: LinkedIn Profile Optimizer — keyword gap analyzer, headline A/B framework, completeness tracker - Day 17: GitHub Activity Engine — commit tracker, 3-day alert, README auto-updater, project description generator - Day 18: Personal Brand Tracker — LinkedIn + GitHub + blog metrics aggregator, weekly report - Day 19: Next.js Dashboard — all 8 tabs wired to live API, WebSocket polling (5s refresh) - Day 20: Alert system — account flagged, CAPTCHA, high-interest signal, interview detected alerts - Day 21: CAPTCHA handling — 2Captcha API integration, manual fallback queue, alert on CAPTCHA loop |
| --- | --- |

| WEEK 4 Aug 22-31 | - Day 22: Emergency stop switch — dashboard kill switch stops all agents gracefully - Day 23: Full system integration test — ALL phases v1 through v4 running together, target 223+ apps in one day - Day 24-28: 5-day live production run — complete JARVIS fully operational and unattended - Day 29: Final metrics review — 223+ apps/day confirmed, interview rate tracked, RL patterns reviewed - Day 30: v4 documentation, CHANGELOG.md v4.0, final README — JARVIS PRODUCTION COMPLETE |
| --- | --- |

# 7. Complete JARVIS Version Roadmap

| Version | Name | Sprint | Apps/Day | Key Deliverable |
| --- | --- | --- | --- | --- |
| v1.0 | Naukri Auto-Apply Engine | May 1-31, 2026 | 50 | 50 intelligent Naukri apps/day, AI scoring, dynamic resume |
| v2.0 | Multi-Platform Engine | Jun 1-30, 2026 | 203 | 11 platforms, BullMQ orchestrator, PostgreSQL, parallel agents |
| v3.0 | Intelligence & Learning Engine | Jul 1-31, 2026 | 203+ | RL Q-learning, dynamic resume rewriter, warm outreach, A/B testing |
| v4.0 | Full-Funnel Completion | Aug 1-31, 2026 | 223+ | Direct company apply, interview prep, negotiation, dashboard, presence |

## 7.1 Cumulative Conversion Rate Projection

| Version | Monthly Apps | Interview Rate | Monthly Interviews | Monthly Offers |
| --- | --- | --- | --- | --- |
| v1.0 (Week 1) | 1,500 | 1-2% | 15-30 | 0-2 |
| v2.0 (Week 5) | 4,500 | 2-4% | 90-180 | 3-6 |
| v3.0 (Week 9) | 5,500 | 6-10% | 330-550 | 10-18 |
| v4.0 (Week 13+) | 6,500+ | 15-20% | 975-1300 | 25-40 |

JARVIS v4.0 — System Complete After v4, JARVIS is a complete, self-improving, full-funnel career intelligence system. It applies to 223+ jobs per day, learns from every outcome, warms up every recruiter relationship, prepares DK for every interview, and optimizes his public presence for inbound interest. The only remaining evolution is data — the longer it runs, the smarter it gets.